## Slide 1: Basic principles of the Trial Period (1/2)
Goal: Trial Period is focused on the new Implicit and Explicit Market Participants so that can become familiar:
    With the new features introduces in the 2nd XBID release – applicable for the Market Participants already actively participating in the SIDC (provided that respective NEMO participates in the Trial Period),
    With SIDC functionalities and process – applicable for the Market Participant who are not using SIDC services yet
    Note: The Implicit Market Participants has access to SIDC via Local Trading Solution which may differ among NEMOs as may also implement additional functions supporting individual processes
Period of execution:
    1st timeslot: 14/10/2019 - 18/10/2019
    2nd timeslot: 21/10/2019 - 25/10/2019
    3rd timeslot: 28/10/2019 - 02/11/2019
    Note: Activation of the timeslot is in the full responsibility of the SIDC project. The goal is to execute all related scenarios within the first timeslot.

## Slide 2: Basic principles of the Trial Period (2/2)
Operating times:
    The IT System will be operating on 24x5 basis during Trial Period.
    The support services (operational and technical consultation, simulation of the predefined scenarios) will be provided between 9am and 5pm CET by NEMOs for Implicit Market Participants and by TSOs (HOPS, ELES, RTE, Amprion) on the respective borders for Explicit Market Participants.
    All requests for support or consultation outside of the supporting times are in the responsibility of each NEMOs.
Technical arrangements:
    Implicit Market Participants – are fully in responsibility of each NEMO
    Explicit Market Participants – are within the responsibility of respective TSOs (HOPS, ELES, RTE, Amprion) – connectivity data distribution, connectivity tests, manuals for Explicit MPs, …
Operational Messages:
    Purpose of the Trial Period is to simulate operation as close as feasible to the standard production operation. This implies that the system will generate operational messages. The Market Participants shall be advised to distinguish between messages coming from Trial Period and those coming from operation.

## Slide 3: Information on products, closing times, opening times of the product trading
 |  | 1st wave |  |  |  |  |  | 2nd wave |  |  |  |  |  | 
 |  | Austria | France | German TSO areas | Iberia | NL & Belgium | Nordics & Baltics | Bulgaria | Croatia | Czech Republic | Hungary | Poland | Romania | Slovenia
Opening times | All products | 15:00 | 15:00 | 18:00 | 14:00 | 14:00 | 14:00 | 14:00 | 15:00 | 15:00 | 15:00 | 14:00 | 15:00 | 15:00
Closing times | 15-min | D-30 min |  | Delivery (D)-30 min |  |  |  |  |  |  | D-60** |  |  | D-60
 | 30-min |  | D-30 min | D-30 min |  |  |  |  |  |  |  |  |  | 
 | Hourly | D-30 min | D-30 min | D-30 min | D-60 min | D-5 min | D-60min* | D-60 min | D-30 | D-60 | D-60 | D-60 | D-60 | D-60
 | User Defined Blocks | D-30 min | D-30 min | D-30 min |  | D-5 min | D-60 min* | D-60 | D-30 | D-60 | D-60 | D-60 | D-60 | D-60
Notes | * Finland and Estonia at D-30 min **15-min contracts are available only for local trading in HU market area |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 4: Test scenarios/Daily schedule
Week 42
  Mo 14.10.2019 Normal operations
  Tu 15.10.2019 Normal operations
  We 16.10.2019 Normal operations + Trade recall and trade cancellation + Closing of market(s)
  Th 17.10.2019 Normal operations + Trade recall and trade cancellation + Closing of borders
  Fr 18.10.2019 No testing planned
Week 43 – Reserved for additional trial period testing if activated by SIDC project
Week 44 – Reserved for additional trial period testing if activated by SIDC project